Liberty Library Literacy Platform

Progress Document

Version IV — Session IV Complete

# 1. Executive Summary

Session IV completed the assessment engine redesign: level-aware content slots, multi-session initial assessments, periodic re-evaluation student UX, question bank infrastructure improvements, and a full bug-fix pass. The platform now has a production-grade assessment system where every component — content configuration, session progression, student banners, admin review, and question bank authoring — is connected end-to-end.

# 2. Cumulative Platform Status

## 2.1 Core Flow — Fully Working

| Feature | State |
| --- | --- |
| Student registration + R2 receipt upload | ✔ Complete |
| Payment review + credential creation | ✔ Complete |
| Student login + archived account blocking | ✔ Complete |
| Initial assessment (single session) | ✔ Complete |
| Initial assessment (multi-session, level-aware) | ✔ Complete — Session IV |
| Assessment content slot management | ✔ Complete — Session IV |
| Question bank (MCQ/MSAQ/fill_blank) for assessments | ✔ Complete — Session IV |
| Periodic re-evaluation trigger + student UX | ✔ Complete — Session IV (bugs fixed) |
| Admin assessment review with session tabs | ✔ Complete — Session IV |
| Level assignment (initial + periodic) | ✔ Complete |
| Daily task creation (all formats + question bank) | ✔ Complete |
| Daily task submission (audio/text/structured listening) | ✔ Complete |
| Admin daily review | ✔ Complete |
| Reading Points system | ✔ Complete |
| Student activity monitor | ✔ Complete |
| Content library (upload/preview/edit/archive) | ✔ Complete |
| Content library assessment slot badges | ✔ Complete — Session IV |
| Student management (edit/reset/archive/RP) | ✔ Complete |
| fetchWithAuth on all authenticated pages | ✔ Complete |
| JWT role claims, HS256, rate limiting | ✔ Complete |
| R2 upload/serve infrastructure | ✔ Complete |

## 2.2 Session IV Specific Work

New schema and migration (add_assessment_default_content_config)

- Removed isAssessmentDefault from ContentItem

- Added AssessmentDefaultContent junction table with @@unique([level, skill, sessionNumber])

- Removed taskFormat and periodicSessionCount from AssessmentConfig

- Added PERIODIC_TRIGGERED to AuditAction enum

- Assessment.taskFormat now derived from question bank at row creation time

New API routes

- GET/PUT /api/admin/assessments/config — read/save session count, validate slot readiness

- GET/POST/DELETE /api/admin/assessments/default-content — slot management

Modified API routes

- GET /api/student/assessment — uses AssessmentDefaultContent slots, derives taskFormat from QB

- POST /api/student/assessment/submit — multi-session progression, next session auto-creation

- GET /api/admin/assessments — filters initial to final session only, adds pendingPeriodicCount

- GET /api/admin/assessments/[id] — returns allSessions array for multi-session review

- GET /api/admin/content — includes assessmentDefaultSlots, removed isAssessmentDefault

- DELETE /api/admin/content — blocks archive if item is in an assessment slot

- PUT /api/admin/content/[id]/question-bank — removed isAssessmentDefault from create

- POST /api/admin/daily-tasks — removed isAssessmentDefault from question bank create

Modified pages

- app/admin/assessments/page.tsx — rebuilt with config panel, slot panel, QB builder, session tabs, trigger

- app/student/assessment/page.tsx — one-shot submit (no retry), multi-session next-session screen

- app/student/page.tsx — time-aware banners for pending initial/periodic/submitted states

- app/admin/content/page.tsx — assessment slot badges, archive warning includes slot detail

Bug fixes in Session IV

- Periodic assessment flow not surfaced to student dashboard — FIXED

- Admin list missing pendingPeriodicCount — FIXED

- Student had no "submitted periodic awaiting review" state — FIXED

- isAssessmentDefault crash in question-bank PUT route — FIXED

- Clear slot blocked by session count deadlock — FIXED (guard removed from DELETE handler)

- Question bank format selector disappeared after first question was added — FIXED

- Content page regression (try/catch, form reset, success messages, delete warning) — FIXED

# 3. Architecture Decisions Finalized in Session IV

- taskFormat lives on the Assessment row only — derived from listening slot QB at creation time, not in AssessmentConfig

- periodicSessionCount was removed — admin controls periodic frequency via the trigger button

- Clearing a slot is always permitted — config save validates required slots, student GET handles missing slots at runtime

- Listening content items must have a question bank before they can be assigned to assessment slots — enforced in both UI filter and server POST handler

- Question bank builder supports mixed question types in one bank — format selector stays visible throughout, matching daily task page behaviour

- Initial assessment "take tomorrow" recommendation is time-aware — shown when previous session was submitted today (same UTC date)

- Admin review shows all sessions as tabs — level decision is made once after all sessions are complete

# 4. Deferred Features — Do Not Build Prematurely

- Per-student periodic trigger button on /admin/students/[childId] — architecture defined, no code written

- Client-side scoring for daily task structured listening retries 2 and 3

- Unknown Word List / vocabulary pool

- Admin-configurable recording duration per task

- Refresh-token flow

- Redis-backed rate limiter for scale

- Parent notification system

- Analytics dashboard

- AI evaluation layer

# 5. Session V Starting Position

Session V should begin by addressing the issues identified during post-commit testing. These are documented in .claude/known-issues.md. After resolving those, the next major feature work is the per-student periodic trigger button, which requires no schema changes and only a UI addition on the student detail panel.